03-04-2016 Meeting Agenda and Notes

Stats: krita	324	+28	-32 (last meeting was 331). 11k twitter followers.

Survey has closed with over 1000 responses. Wolthera has been working on crunching the data. https://share.kde.org/index.php/s/ECdTXvoqloQdZ2R

Tax situation:
The accountant tells me not to worry, but has given no details.

Unittests: still too much brokenness

Summer of code: 6 gsoc proposals are in.
1. Individual Done and Todo
- Dmitry:
  - Todo:
    - Bugfixes
    - Merge SVG into master(?)
    - Benchmark SVG parsing with the two XML backends: https://gist.github.com/mickrobk/7089619
  - Done:
    - Started bugfixing for 3.1.3
- Wolthera:
  - Done:
    - I have exams this week, but people can start testing the calligraphy branch already!
    - There's the following bugs still:
      - There's still issues with corners, this needs a lot of work, but again it was a bug that was already there.
      - For some reason if you draw a stroke, change the stroke config and then adjust the stroke by editing the nodes, it takes over the new config… I am not sure what is causing this yet.
- Scott:
  - Doing:
    - Setting up local version of ocs-webserver and going to try to make some patches regarding setting it up and improving it
      - Public version is here: https://github.com/KDE/ocs-webserver
    - Started discussion about design direction for share.krita.org. We might need our own instance depending on how different our version will be
    - Got a macbook, so can start hacking on Krita on OSX too
- Boud:
  - Done
    - Made the 3.1.3 alpha builds -- twice
    - Setup a snap build vm
    - Did some bug fixing
    - Discussions with Intel
    - Wrote a bunch of unittests for the scripting module, only Krita and Channel classes still to go.
    - Did bug triaging and made list of bugs for dmitry
    - Lots of gsoc proposal reading
    - Fixed KoXmlReader to be replacable by QDom again
    - Make KisImportExportManager use QSafeFile in master
  - Todo
    - Figure out what to do with Intel's proposal
    - Put gdquest's tutorial in our shop, we're affiliate with him
    - Figure out how to review the svg patch
    - Still need to figure out how to package gstreamer in an appimage. Also, the snap building laptop is broken, and I haven't had time to setup a new snap build vm yet.
    - Finish scripting module
    - Finish the gmic-qt plugin integration -- would be good to have for 3.1.3 since the current gmic plugin is very crashy again
    - Review
    - Make scripting builds on Windows and OSX
    - Triage our bugs and start fixing them for 3.1.3
    - Got a bright idea for replacing the reference images docker with canvas decorations when I was working on my comic and needed a reference image close by: https://phabricator.kde.org/T5805
    - Make svg KoResource and selector to replace the current shape selector
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis when that gets merged
- Animtim
  - Done
    - Icons in vector branch

- Laurent
  - Done:
    - Fixed a bug related to localization of math spinboxes display.
  - Todo:
    - Once vector code has landed, I’ll probably have to restart a dev branch to make it use the new unit spinboxes, since the two codes evolved in parallel (But I had to time to test or look at the new vector code, so I’m not sure for the moment).
- Tyyppi:
  - Fixed some animation bugs, got a build env working again
- Nimmy:
  - Made kikibot permanent
- Windragon
  - Looked into appveyor build
  - Looked into a weird bug with oracle .ora files hanging explorer, possibly related to the image preview on Windows
- Irina
  - I have 1 interview (to be published next Monday, April 10). More possibilities appreciated!
- Eliakin
  - Entered final gsoc proposal
  - Todo:
    - Read-only output for the scripter.
    - Action in the output widget to clear Output.
    - Improvements in the scripter’s debugger.
- Eugene Ingerman:
  - Heal brush:
    - Initial version ready
    - Implementing and Testing two modifications:
      - Using brush opacity to blend inpaint area Tested this approach, and found out that the outline of the masked area is too noticeable. The only way to make inpaint appear seamless was to paint with a very “fuzzy” brush, which is unnecessarily complicated and not intuitive.
      - Option to put inpaint pixels into a new layer (currently we apply inpaint to the current paint layer) Prototyped this. However the additional flexibility was useless. Reducing opacity of the inpaint layer made for odd images. None of the blending modes except “Normal” produced interesting results. I’m not going to implement this unless someone can come up with a compelling use case.
    - Additional testing / handling of different corner cases (e.g. user applying brush to a mask layer) Done
    - Making changes based on code review
      - Implementing QPaintPath based mask
      - Removing dependence on freehand tool
      - Correcting undo handling
    - Planning on getting this into 4.0 release

Release Numbering
Starting from 3.1.3 we shall use semantic versioning for the code, to simplify builds recognition:
See details here: http://semver.org/
3.1.3 Release Status
Current version: 3.1.3-alpha.2, next 3.1.3-beta.1, to be done on Friday.
Blockers:
- https://bugs.kde.org/show_bug.cgi?id=375585: the copying of the image before saving means the projection isn't rendered completely. We should also copy the projection!
- https://bugs.kde.org/show_bug.cgi?id=376098 Saving read-only files fails silently.

Regressions:
- We have some reports about zooming being weird in 3.1.3, that I cannot identify
- V-shortcut is broken
Hi-prio bugs
For Dmitry

1. 377614 Crash when moving larger quantities of animation frames
2. 373493 Flattening an animation with transform mask results in crash or artefacts
3. 377229 Selecting LZW TIFF compression makes Krita save tiled gar...
4. 376836 - Reading and writing mask to PSD with color profile above 8bit is broken
5. 359171 - [WACOM] paint strokes with tablet less fluent than in 2.9.6
6. 378137 - [Crash] [svg/loading branch] Selecting vector shape and calligraphy stroke with select shape tool crashes krita
7. 378134 - [svg] Crash on exit of document (mostly after exporting)
8. 377781 - Krita Random Crash While Idle
9. 377732 - Filtered layers can result in crash when navigating through hidden layers
10. 377614 - Crash when moving larger quantities of animation frames
11. 376382 - Krita crashes when drag and drop layer group with blur mask on it
12. 373493 - Flattening an animation with transform mask results in crash or artefacts
13. 369549 - Crash while applying a transform
14. 377952 - Assistant decorations are not updated when the brush outline is disabled
15. 377765 - Shaped Gradient
16. 377549 - Unable to render animation: "No such file or directory" in log file
17. 377142 - Move Tool Sluggish Performance in Wrap-around Mode
18. 377104 - Transform mask + filter layers = stalling/hanging
19. 376613 - Flatten doesn't affect file layers
20. 376596 - crash while removing frames in the animation timeline
21. 376214 - layer sometimes says "group not editable"
22. 375882 - Smoothing/Stabilizer Options are extremely slow to change
23. 375773 - Multiple pop ups for Choose Screen resolution
24. 374388 - Assertions when trying to use transformations on a specific document
25. 373923 - Moving layer group/layers is very slow

For Boud
Dates:
- Monday 27 March: String Freeze + Translator notification
- Wednesday 29 March: Ping Dmitry to cherry-pick all his fixes to 3.1! :)
- Wednesday 29 March: Start of weekly test builds (windows, osx, linux appimage, linux ppa, linux snap need a volunteer for the snaps, my snap build machine broke down!)
- April 20: Hard Freeze (only emergency bug fixes)
- April 25: Draft of announcement ready and open for translation
- April 29: Release

4.0.0 Release status
Version: 4.0-alpha.1
Blockers:
- Scripting must be merged
- SVG branch must be merged
Dates:
- No string freeze until we reach alpha
- Monday 27 March: merge svg and scripting branches, start making test builds. (Delayed, SVG branch still needs to be reviewed proper first, and scripting branch needs more fixes)
- April 25: Draft of announcement
- April 29: release of 4.0 Unstable Alpha with lots of warnings about disappearing kittens.
Kickstarter
Next fund raiser: September.
Scripting plan:
1. Implement some more unittests
2. Mark some api as not ready for use
3. Fix some more bugs
4. Merge to master
Vector Plan
1. Merge to master
2. Patterns editing
3. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
File dialog
Deevad asks about having previews in the qfiledialog that is used in the appimage. That can be done in two ways: re-use kde's qpa plugin, or hack a label into a subclass of QFileDialog. Boud already has spent some hours on that; we can make it a task to look into. Will likely take a couple of days at least.
Steam
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy.
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip