02-01-2017 Meeting Agenda and Notes

Stats: 293 (+131, -129 in the past 30 days), up from 261 since the last meeting. We closed 1252 in 2016.

Bug fixes project board: https://phabricator.kde.org/project/view/134/ (but there are other critical bugs!)
1. Individual Done and Todo
- Dmitry:
  - Done:
    - Audio channel support
    - A lot of SVG stuff
      - Transformations of the objects, selections and groups
      - Grouping of the shapes
      - Right-to-left, left-to-right rubber band selection
      - Geometry docker
      - Uniform scaling mode
      - Global resizing mode
      - Separate Alignment docker
  - TODO:
    - Stroke and Fill dockers
    - Export audio channel to ffmpeg when rendering (right now it doesn’t work)
    - Add error reporting to the audio channel support
    - Timothee’s options for automated scrubbing length
    - Merge audio into 3.1 and master
    - Build Qt5 on my two main computers (win10 + linux) so we could remove OVERRIDE_QT_VERSION.
- Wolthera:
  - Slowly recovering…
    - Did help out with release a lot.
    - Has been playing around with scene referred painting.
  - Todo:
    - Cmyk selector
    - Triangle selector offset
    - Per-doc palette file
    - Remove old palette-editor thing that nobody uses.
- Scott:
  - Doing:
    - Brush editor - try to move load/save Instant Preview enabled setting to the KPP file
    - Other brush editor improvements possibly if I get that far
    - Discuss with Dmitry about a potential eye picker sticky button for tablets (would make optional in toolbar)
    - Start looking at gdquest’s proposal about video tutorials (https://phabricator.kde.org/T5009)
    - Think about potential ways to improve the krita development fund (potentially be more like Patreon)
- Boud:
  - Last month
    - Improve the gumroad shop
    - Improve the krita shop
    - Open up pre-orders for the artbook
    - Bug fixes
    - Bug triaging
    - figure out how to sign windows and linux binaries
    - Released 3.1
  - Todo
    - Open up pre-orders for the new usb keyring, animation dvd
    - Bug fixes
    - Bug triaging
    - Improve color selector's performance some more
    - Go through phabricator backlog
    - Get back to share.krita.org
    - The rest of my todo...
      - fix custom resource folder bugs (T3694, D2725)
      - start on python scripting again (T1625, T3588, T3077, T3076, T3502, T586, T3075, T3431, T3079, T587, T3078
      - setup patreon
      - Check windows app store, check ebay, check amazon, check bol.com: we need more sales!
      - update g'mic and figure out why stuff is broken
      - Improve palette docker (T112, depends on Python scripting)
      - Check resource and configuration location on Windows (T2310, there is also a bug report for it)
      - make saving work in the background
      - Fix shortcuts on OSX
- Animtim:
- Laurent
  - Done:
    - Merging regularly master in the branch jospin/unit_spin_boxes to ensure that both stay compatible.
  - TODO:
    - Use the new unit management system in all the image size/resolution operation (in kritaimagesize module).
    - Locate other places in the code where to do refactoring.
- Tyyppi:
- Nimmy:
  - https://codereview.qt-project.org/#/c/166202/ has an error again...
- Windragon
- Irina
  - Done: ordered all the physical goodies (delivery mid-January)
  - To do: make spreadsheet of artbook pre-orders
3.1.2 Release Status
We'll try to have audio support in this release.
Blockers

Dates:

31-01-2017 - Krita 3.1.2

Audio Channel Support
The remaining questions with audio support are:
1. Can we build QT multimedia on all platforms, and how does that affect our deps structure as well as codecs.
2. Which types of files can be successfully used? (There are rumours of some types of mp3 not working right)
3. The GUI will take about a week of hard work to implement, how to convey this to users?

Solution:
1. GUI is kept right as it is now, we want to release this work-in-progress with 3.1.2 for rigorous testing.
2. In the release notes we link to the task with the original design (https://phabricator.kde.org/T2371) so that people can see what we have planned.
3. implement original design in a step-by-step way

Notes about dependencies:
1. QtMultimedia is optional. If you don’t have QtMultimedia during the build phase, Krita still runs, the Audio button present, but it is disabled and there is a note in the GUI that audio will not work.
2. If you have QtMultimedia build it, but don’t have GStreamer or other plugins installed, Krita works as usual, but just refuses to play the file.
Kickstarter rewards
- All artwork received, but one: artist has restored the money. We've selected Tyson's splash painting to substitute.
- We've ordered a trial copy of the artbook (color printing excellent, inkscape didn’t embed the font but that’s fixed now)
- All other physical stuff ordered week 52; delivery expected week 3. Samples are gorgeous.
Colorspace names
A bit of a mess now: 15:15:03 < boud> I'd say RGB (A), Grayscale (A), L*a*b (A) and CMYK (A) for the string in the combobox, the internal id's need to be kept as is because otherwise saving and loading breaks, and the full strings Grayscale/Alpha, CMYK/Alpha, L*a*b*/Alpha, RGB/Alpha

Jenkins
Dmitry will ask sysadmin whether it's possible to stop jenkins spamming the mailing list.
Steam
We're back in touch with our account manager, and steam has a whole new system for videos we're going to try.
Manual
The manual is not very usable for OSX users because shortcuts can be very different. We need to collect a list of all the broken shortcuts and write a general note (ctrl is cmd) and fix the code where necessary. See https://phabricator.kde.org/T3958 and http://doc.qt.io/qt-5/osx-issues.html

Finished looking over the manual. External resources not checked. Comments here:
https://phabricator.kde.org/T3958#59007