23-05-2017 Meeting Agenda and Notes

Stats: 343 (last meeting was 332, meeting before that 326)

Tax situation:
I haven't heard from the tax people, but I did get a bill for 3500 euros from the accountant. We're cleaned out now...

Unittests: still too much brokenness

Summer of code: 4 gsoc projects are in!
1. Individual Done and Todo
- Dmitry:
  - Todo:
    - Ping Alexey and Grigory about their GSoC progress
    - Continue with SVG v1 Text
      - Test shapes cloning
      - Implement and test saving :)
      - Convert to/from markup
      - Markup editor interface: special class to which GUI will be connected
    - I will not be available on Friday and Saturday (visiting mother)
    - Still discussing about hackathon with the student
    - Not even thinking about video broadcasts
  - Done:
    - Implemented loading and rendering of SVG v1 text. Here you can find the full list of SVG features supported by Krita atm: link
      - We already have full support of right-to-left languages! Even Unicode Bidi algorithm works correctly.
      - Vertical layout is not supported yet (not supported by Qt)
      - Text fill and stroke can be only of solid color. Gradients and Patterns are loaded, but they are not rendered correctly.
- Wolthera:
  - Done:
    - Did a lot of tumblr handling this week. It was necessary to update stuff again.
  - Needs to do:
    - Extend python api
    - Write documentation
    - Organise demo video stuff.
    - bugtriage
- Scott:
  - Done:
    - Visited anime con
    - Started a UX patch to fix up some tool options issues. Need to do a few revisions before it will be ready
    - Web shop updates to make make it easier to manage the items.
  - Doing:
    - Visiting the Grand Canyon

- Boud:
  - Done
    - Started working on making master builds again
    - Made a 3.1.4 alpha plugin
    - Gave a presentation on Krita in Breda and Den Bosch for art academy students.
  - Todo
    - Still need to figure out how to package gstreamer in an appimage.
    - Finish scripting module
    - Finish the gmic-qt plugin integration -- would be good to have for 3.1.4 since the current gmic plugin is very crashy again
    - Make scripting builds on Windows and OSX
    - Got a bright idea for replacing the reference images docker with canvas decorations when I was working on my comic and needed a reference image close by: https://phabricator.kde.org/T5805
    - Make svg KoResource and selector to replace the current shape selector
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Get through the scripting phabricator entries
    - Work on text tool gui
- Animtim
  - Done

- Laurent
  - Done:
    - Nothing, still on master project until 28.06.17
  - Todo:
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
    - By the way, I will implement, in c++, the algorithm I spoke about (using tv-norm regularization for denoising and inpainting) for my master project. It won’t be directly usable by krita, but if we find it useful I may be able to adapt it this summer if my referee in school let me do so.
  - I won’t be there tomorrow (25.04.17), but I think everything important is there, if there’s an important bug to fix related to my work I’m still available by email...
- Tyyppi:
- Nimmy:
- Windragon
- Irina
  - Off to Berlin tomorrow for Kirchentag, will tell people about Krita if it so happens (but I’m not there for active promotion)
- Eliakin
  - Done:
    - Todo:
    - Read-only output for the scripter.
    - Action in the output widget to clear Output.
    - Improvements in the scripter’s debugger.
    - Implement all not GUI tests in python
    - Implement a plugin to execute GUI tests in python in runtime
    - Convert literal strings to translatable string
- Eugene Ingerman:
  - Done
    - Heal brush
      - Merged.
  - Todo:
    - Tune algorithm to preserve textures better.
- Aniketh
  - Exams come first
- Grigory
  - Exams come first
- Alexey
  - Exams come first

Release Numbering
Starting from 3.1.3 we shall use semantic versioning for the code, to simplify builds recognition:
See details here: http://semver.org/
3.1.4 Release
Dates:
- Monday 15 May: String Freeze + Translator notification
- Monday 22 May: Freeze + test builds
- Monday 29 May: release
 4.0.0 Release status
Version: 4.0-alpha.1
Stuck on building python scripting on Windows and OSX.
Blockers:
- Scripting must be merged
- SVG branch must be merged
Dates:
- No string freeze until we reach alpha
- Monday 27 March: merge svg and scripting branches, start making test builds. (Delayed, SVG branch still needs to be reviewed proper first, and scripting branch needs more fixes)
- April 25: Draft of announcement
- April 29: release of 4.0 Unstable Alpha with lots of warnings about disappearing kittens.
Kickstarter
Next fund raiser: September.
Scripting plan:
1. Make Windows build work. Right now it doesn't find the python api properly.
2. Api.kde.org is showing the scripting plugin fine, but merged krita with calligr again… it'd be nice if that was resolved. https://api.kde.org/bundled-apps-api/calligra-apidocs/krita/libs/libkis/html/index.html
3. Go through bugs that are collecting on the python task.
Vector Plan
1. Patterns editing
2. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
Steam
I would like 3.1.4 on steam

- Steam must be transfered to another company, the foundation cannot sell stuff anymore.
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.