30-01-2017 Meeting Agenda and Notes

Stats:296 (+19, -49) in the last week, down from 322 in the last meeting

Bug fixes project board: https://phabricator.kde.org/project/view/134/ (but there are other critical bugs!)

We're over 10k twitter followers now, close to 100k downloads a month. Survey has 867 responses.
1. Individual Done and Todo
- Dmitry:
  - Back from Vacation :)
  - TODO:
    - Finish stop gradient editor fixes
    - Finish Gradient editing docker tab
    - Implement Stroke Style tab
    - [optional?] implement gradient fill for **stroke**
    - Implement gradient editing tool (ex-vectorgradient tool)
    - If that is finished, I can consider the basic shape editing tool finished
  - TODO:
    - Order Kickstarter postcards
- Wolthera:
  - did some bugtriaging, but was mostly busy with school
  - set up a user survey form, will process next week.
- Scott:
  - Doing:
    - Polish animation renderer and fg/bg selector
    - Start creating/developing the color palette UI ideas a bit more
- Boud:
  - Last Week
    - Lots of bug fixes
    - Added qtmultimedia to windows build vm's, to the appimage build vm and the macbook; have not figured out how to package gstreamer in an appimage yet
    - Prepare for tax audit (Feb 6th)
    - Make release builds
    - Moved the shop over to use gumroad for everything: but this has resulted in noticeable decrease in sales
    - Added ideas for gsoc: google now limits student participation to two times :-( (https://developers.google.com/open-source/gsoc/faq#what_are_the_eligibility_requirements_for_participation)
    - Bug triaging
    - Installed Sierra on an external disk and could confirm that on Sierra, saving to JPG or PNG leads to a hang: we will have to warn 3.1.2 downloaders about that.
    - Go through phabricator backlog
    - Edited release notes: https://krita.org/en/release-notes-for-3-2

  - Todo
    - create animation dvd page. I need some kind of trailer or images for that to make it attractive.
    - Open up pre-orders for the new usb keyring
    - Bug fixes
    - The rest of my todo...
      - fix custom resource folder bugs (T3694, D2725)
      - start on python scripting again (T1625, T3588, T3077, T3076, T3502, T586, T3075, T3431, T3079, T587, T3078 : will start on Python again tomorrow
      - setup patreon
      - Check osx app store windows app store, check ebay, check amazon, check bol.com: we need more sales!
      - update g'mic and figure out why stuff is broken
      - Improve palette docker (T112, depends on Python scripting)
      - Check resource and configuration location on Windows (T2310, there is also a bug report for it)
      - make saving work in the background
      - Fix shortcuts on OSX
- Animtim:
  - Added a number of icons for the toolbar
- Laurent
  - Done:
    - Refactor the “Resize canvas” dialog to use unitspinboxes.
  - Todo:
    - Validate the design as implemented in the “Resize canvas” dialog
    - Refactor rest of code (should be faster, since the “howto” is more or less complete.)
  - Note:
    - I will continue to work next week, but this week I have 4 exams so nothing will change in jospin/unit_spin_boxes (or maybe, just tonight I will put master in my branch, so that if somebody want to test it this week it’s +/- up to date).
    - Now able to continue.
- Tyyppi:
- Nimmy:
  - https://codereview.qt-project.org/#/c/166202/ has been merged to 5.9!
- Windragon
- Irina
  - Waiting for printers to deliver.
  - Asked timotimo to write instructions to use kickstarter USB stick under Linux
- Timotimo:
  - Didn't get to do anything last week :(
  - Done:
    - Descriptions for Secrets of Krita DVD chapters
  - Done after the meeting
    - Convert subtitles for the chapter videos from srt to WebVTT
    - Put up a capsule image for each chapter. https://imgur.com/a/KmuHu - if someone feels like making better ones, i'll gladly accept 'em.
  - Todo:
    - Take screenshots for each of the chapter videos and upload them
    - Reach out to our Steam Contact to get an AppID for Krita 3.0+
    - Plan how to re-instate the lifetime upgrade, and how to give everybody the DVDs
    - The Secrets of Krita store thing needs a whole bunch of graphical assets, too: Header capsule image* 460 x 215, Small capsule image* 231 x 87, Large capsule image* 467 x 181, Main capsule image* 616 x 353, Screenshots* Must provide at least 5 (in high-res, widescreen format (ideally 1280 x 720 or 1920 x 1080))
    - Also have to get the source video of the trailer and put it up on steam.
- Eliakin
  - Done
    - Python Editor Features:
      - Line Number Area and Highlighter to current line.
      - Ctrl+Wheel to zoom in and zoom out the text.
      - Syntax Styles in runtime in the settings Dialog.
      - Font Families for the python editor.
      - "Open File" Action
      - "New" Action
      - "Save" Action
    - Project Structure:
      - It was defined a better structure for the project with controllers and better concern separation between document and GUI.
      - Every access to the GUI is limited by the UiController.
    - Document Features:
      - When the run method is invoked, the file is accessed.
      - We compare documents before save
      - Good Performance with "big" python files(500 lines)
    - Debugger Feature:
      - Interface for the debugger (Actions and Buttons)
      - Implementation of a debugger like IDE's work
      - Support for start, stop and step commands.
      - Point current line in the GUI.
      - Show global and local variables in the GUI.
      - Fix Bugs in the editor that were found
  - Todo:
    - Debugger Feature:
      - Send errors occurred during execution to the GUI(Error and line of the code)

    - To Standardize code

3.1.2 Release Status
We'll try to have audio support in this release.
Blockers
Dates:

31-01-2017 - Krita 3.1.2
https://krita.org/en/release-notes-for-3-2/
Audio Channel Support
The remaining questions with audio support are:
1. QtMultimedia builds fine on Linux and Windows. Tested.
2. Krita opens: wav, mp3, ogg and flac audio file formats.
3. The GUI will take about a week of hard work to implement, how to convey this to users?
“This GUI is very limited, because we need to get users’ input about the feature. The final GUI (no strict deadlines yet) can be checked here https://phabricator.kde.org/T2371”

Solution:
1. GUI is kept right as it is now, we want to release this work-in-progress with 3.1.2 for rigorous testing.
2. In the release notes we link to the task with the original design (https://phabricator.kde.org/T2371) so that people can see what we have planned.
3. implement original design in a step-by-step way

Notes about dependencies:
1. QtMultimedia is optional. If you don’t have QtMultimedia during the build phase, Krita still runs, the Audio button present, but it is disabled and there is a note in the GUI that audio will not work.
2. If you have QtMultimedia build it, but don’t have GStreamer or other plugins installed, Krita works as usual, but just refuses to play the file.
3. On Ubuntu you need the following packages to build Krita with audio support:

libasound2-dev
libgstreamer1.0-dev gstreamer1.0-pulseaudio
libgstreamer-plugins-base1.0-dev
Libgstreamer-plugins-good1.0-dev
libgstreamer-plugins-bad1.0-dev

For runtime, you need the same packages, but without ‘-dev’ postfixes.
Kickstarter rewards
Stuff should start arriving this week.
Steam
- We're back in touch with our account manager, and steam has a whole new system for videos we're going to try.
  - We accidentally used the "Video" feature first when uploading all the Secrets Of Krita (mp4-re-encode version), but we would have had to use the "Series" feature. Our Steam contact just set that up for us and I'm (timo) in the process of uploading the videos so we can see how it turns out. I've uploaded the videos, put in little capsule images (cropped screenshots), put in descriptions (just the chapter overview). We still need full screenshots (at least 5), a bunch of promotional imagery that'll show up all over the steam store, as well as a trailer (optional, but probably highly recommended).
Manual
The manual is not very usable for OSX users because shortcuts can be very different. We need to collect a list of all the broken shortcuts and write a general note (ctrl is cmd) and fix the code where necessary. See https://phabricator.kde.org/T3958 and http://doc.qt.io/qt-5/osx-issues.html

Finished looking over the manual. External resources not checked. Comments here:
https://phabricator.kde.org/T3958#59007