07-05-2018 Meeting Agenda and Notes
Statistics
Bug stats: 343, +18, -23 (last meeting was 347)
Commits (copied from github):
- Excluding merges, 8 authors have pushed 28 commits to master and 87 commits to all branches. On master, 69 files have changed and there have been 1,108 additions and 216 deletions.
- Last week: Excluding merges, 4 authors have pushed 35 commits to master and 36 commits to all branches. On master, 141 files have changed and there have been 1,070 additions and 573 deletions.
Dev fund subscriptions/money: Now: 84, was 84. There's been some churn, though.
Donations: As of writing: 332, was 103, april was ~2000.
Downloads (downloads.kde.org): 31,046 unique, last week 31,719
Web traffic: 61,399 unique visitors, 161,010 unique page views - last week: 62,925 unique visitors, 165,281 unique page views.

Other news:
Boud en Dmitry both had broken ram modules this week...
4.0.2 and 4.1
- 4.0.2: will be tagged today, after the meeting
- Linux distribution package maintainers have complained that the tarball was changed without increasing the version number. Boud will look into how that can be improved while keeping the binary factory working.
- 4.1: The new features (window management/session/reference images). Tyyppi will continue hacking on it.
  - We need to clone the 4.0 release task for 4.1
2018 Summer of Code
- We're now in the community bonding period
- Updates
  - Lieroz: Almost done reading about lock free and on weekday will be able to start doing project
  - Simeir: wants to discuss whether to develop a new plugin from scratch, or reuse existing code. Scottyp and simeir prefer to try to improve the existing code.
  - Ivanyossi: digging into Vc and Intel documentation
OpenRaster
- Website is up!
- Wolthera: the next step here is to decide on a proposal/discussion protocol and have that documented. A phabricator project would be good.
- Boud: we should decide whether we want to import the non-spec repos into kde's git system.
Manual
- Wolthera has been porting the manual to a clone of scott's repo. User Manual and Reference could be done by the end of the week: help is needed for the other sections.
- Scott has made a KDE sysadmin ticket. Ben wants to have the repo as ready as possible before setting up the system.
- Raghukamath offers to help with the content transfer
- Task: https://phabricator.kde.org/T6677
- Wolthera: For the manual in general, I would like to get as much things ported. Then, when we're moving to kde git, we tag the branch as 'legacy manual', build an epub, and after that delete all the legacy files from the repo
Build/Sign Infra
(B) OSX: we have a developer account now. Now we only need to figure out how to sign our packages.
Contributors Handbook (https://phabricator.kde.org/T7666 )
Boud took a lot of existing text and assembled a base document. Building and coding parts are missing, Testing part is WIP. Boud will make the document available later today. See https://share.kde.org/index.php/s/Q5JBbmfk7sifdJR
Steam
The shop change is prepared. Boud will ping Stuart again, we'll do 4.0.2 this time.
Resource Management
- Started looking into the basics: https://www.dropbox.com/s/dxuk3rko3qnlh8i/Resource%20Management.odt?dl=0
- This is boud's R&D project for this year
Sprint
- May 17 - 21
- Please add yourself to the sprint page: https://community.kde.org/Krita/Sprint2018
- KDE e.V. will fund travel. Use https://reimbursements.kde.org/ to request reimbursement for travel. Krita Foundation will fund accommodation
- Topics:
  - Fund raiser (When, how, what kind?)
  - Resource management rewrite
  - Text and vector left-overs (in particular text-wraparound)
  - Unfinished business
  - Steam Creators Software
  - Huion on macOS
3D Total Story
- They ran the announcement and got lots of hits for that
- Still need to do the story part.
  - Boud will mail 3dtotal and propose a developer interview
Any Other Business
- Jeroen Hoolmans got his first patch merged!
- Dmitry got a monster file from Bollebib that hangs on Dmitry's system, so that might be nice to work on making work.
- Scott might have a few animation patches to test as well. He also wants to start coding on the new download page. See https://phabricator.kde.org/M125
- Scott presented Krita at an anime convention and ran out of Krita cards. There were about 7000 attendees. Scott managed to print Wolthera's flyer and handed it out, it worked pretty well.
Doing/Done/Todo
- Dmitry:
  - Todo:
    - Talk to Ben about PVS Studio on KDE CI
  - Done:
    - Fixed copy-pasting of animation frames (save mime-data using node UUIDs)
    - Fixed a couple of smaller bugs

- Wolthera:
  - Done:
    - Laid down the basics for openraster.org(porting prokoudine's port of the original spec)
    - Ported 90% of the user manual and a large chunk of the reference manual to sphinx.
  - Needs to do:
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend resource python api
    - Work on contributors guide.
    - Work on lag page.
    - Fix patch for openraster vector support: https://phabricator.kde.org/D9228
    - https://phabricator.kde.org/D9877 (needs review)
- Scott:
  - Done:
    - Attended anime convention with krita booth
    - finished final for semester for animation project (using Krita + Blender)
    - Radial assistant to the vanishing point and assistants (merged)
      - https://phabricator.kde.org/D12199
    - Looked into getting Sphinx to run on KDE. We need to get as much content created first on my local github project...then we can ask the infrastructure team to make a KDE GIT repo for it
  - Doing:
    - Working on updating book content for 4.1
    - Revise patch for shortcuts for setting start/end clip length
      - https://phabricator.kde.org/D12664
    - Timeline UI changes for animation needs to be worked on
      - https://phabricator.kde.org/D12682
    - Download page...need to start coding this on dev.krita.org
      - https://phabricator.kde.org/M125
    - Sphinx documentation site. Need to look at Wolthera’s patches
      - https://github.com/scottpetrovic/krita-documentation

- Boud:
  - Done
    - Some bug fixing, lots of admin stuff, worked on resource management investigationah
  - Working on
    - Package Python on macOS -- I now have scripts running, but not from the app bundle yet
    - Translations on macos and appimage
    - More bugs
    - Plan for resource management rewrite

  - Long term Todo
    - Reorganize the FAQ
    - Vertical text in Qt
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Fix Channel and Selection classes in the scripting api
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Windragon
  - (Ongoing) Improve processing of DrMingw stack dumps (needs documentation))
  - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
    - Or alternatively, implement an actual relative mode?
    - https://phabricator.kde.org/T8050
  - (Planned for later:)
    - (Todo) Update docs on building on windows
- Irina
  - Done:
    - Scheduled interviews until the end of May.
  - Todo:
    - Need more interviewees.
    - inventory the shop and take pictures of merchandise
    - Communicate with Dawid for an article about his game art
- Eliakin:
  - Done
    - Finish exams of the university
  - Working on
    - Implement Multifill Script
    - High Pass Filter
- Jouni (“tyyppi”)
  - Done
    - Fixed a few bugs in reference images, sessions, and window layouts
- Ivan Yossi
  - Phabricator: https://phabricator.kde.org/T8580
  - Done
    - Setting up blog
    - First unit test implemented, but Dmitry appointed that using KisBrush as the base of the test was too much. Have to go deeper.
  - Doing
    - Similarity test for vector and scalar Dabs.
    - Reading Intel and Vc Docs for AVX
  - Todo
    - Investigate on OSX bugs related to cursor getting stuck!
- Andrey Kamakin (lieroz)
  - Phabricator: https://phabricator.kde.org/T8628
  - Doing:
    - Reading about lock free idiom.
  - Done:
- Michael Zhou (Simeir)
  - Doing:
    - Reading the Contributor Handbook.
    - Setting up the blog
    - Change the task description to reflect that the plugin will be an update of the “Palette” instead of a whole new “Swatches.”
  - Done:
    - Get instructions on setting up the project (phab task, blog)
    - Discuss with ScottyP and Boud on how to create the plugin, from scratch or based on the current “palette”